# OpenCart (Frontend) – Test Plan

# Author:- Pandala Likhith

## 1. Objective

The objective of this test plan is to validate the functionality, usability, reliability, and performance of the OpenCart Frontend application. The testing effort aims to ensure that critical e-commerce workflows operate correctly and meet user expectations before release.

Key objectives include:

- Verify all customer-facing features function as intended.

- Identify and report defects early in the testing cycle.

- Validate integration between frontend modules.

- Ensure compatibility across supported browsers.

- Verify security-sensitive workflows such as login, registration, and checkout.

- Improve overall user experience and application stability.

## 2. Scope

This test plan covers testing activities for the OpenCart Frontend website.

Testing will include:

- Functional Testing

- Integration Testing

- Regression Testing

- Cross-Browser Testing

- Performance Testing

- Security Testing (limited to frontend payment and authentication workflows)

- User Acceptance Testing (UAT)

Testing will be conducted in supported browser environments and will focus on validating business requirements and user workflows.

## 3. Inclusions

The following modules and functionalities are included in testing:

### User Registration

- New account creation

- Mandatory field validation

- Password validation

- Navigation controls

### Login and Logout

- User authentication

- Forgot Password functionality

- Session management

- Logout functionality

### Search

- Product search

- Search result validation

- Keyword matching

### Product Compare

- Compare products

- Add/remove products

- Product specifications comparison

### Home Page (Your Store)

- Navigation menu

- Category browsing

- Product listing

- Pagination

- Currency selection

- Wish List functionality

- Product comparison

- Shopping Cart access

### Product Details Page

- Product images

- Product descriptions

- Reviews and ratings

- Add to Cart

- Add to Wish List

- Compare Products

### Other Features

- Shopping Cart

- Checkout

- My Account

- Order History

- Downloads

- Contact Us

- Footer Links

- Category Navigation

## 4. Exclusions

The following items are outside the scope of testing:

- Automation Testing

- API Testing

- Database Testing

- Backend Administration Modules

- Features introduced after test plan approval

- Third-party integrations not directly related to frontend functionality

## 5. Test Environments

### Operating Systems

- Windows 10

### Browsers

- Google Chrome (Latest)

- Mozilla Firefox (Latest)

- Microsoft Edge (Latest)

- Safari (Latest)

### Environment Requirements

- Apache Web Server

- MySQL Database

- Stable LAN/Internet Connection

- Minimum 4GB RAM

- 3.4 GHz Processor

### Configuration Management

- GitHub Repository

## 6. Defect Reporting Procedure

### Defect Identification

A defect will be reported when:

- Actual results differ from expected results.

- Functional requirements are not met.

- UI/UX issues impact usability.

- Performance issues affect user experience.

### Defect Lifecycle

- Tester identifies defect.

- Defect is logged in Jira.

- Severity and priority are assigned.

- Development team investigates.

- Fix is implemented.

- QA performs retesting.

- Defect status is updated.

- Regression testing is performed when required.

### Defect Severity Levels

- Critical

- Major

- Minor

### Defect Tracking Tool

- Jira

## 7. Test Strategy

### Test Design Techniques

- Equivalence Partitioning

- Boundary Value Analysis

- Error Guessing

- Exploratory Testing

- Requirement-Based Testing

### Testing Types

- Functional Testing

- Integration Testing

- Regression Testing

- Cross-Browser Testing

- Performance Testing

- Security Testing

- UAT

### Test Execution Process

- Review requirements.

- Create test scenarios.

- Create test cases.

- Review and approve test cases.

- Execute test cases.

- Log defects.

- Retest fixed defects.

- Execute regression tests.

- Prepare test reports.

## 8. Test Schedule

| Activity | Owner | Estimated Duration |
| --- | --- | --- |
| Requirement Review | QA Team | 2 Days |
| Test Planning | QA Lead | 1 Day |
| Test Scenario Creation | QA Team | 2 Days |
| Test Case Creation | QA Team | 5 Days |
| Test Execution | QA Team | 5 Days |
| Defect Reporting & Retesting | QA Team | Ongoing |
| Regression Testing | QA Team | 2 Days |
| UAT Support | QA Team | 2 Days |
| Test Closure | QA Lead | 1 Day |

## 9. Test Deliverables

### Before Testing

- Test Plan

- Requirement Documents

- Test Scenarios

- Test Cases

- RTM

### During Testing

- Test Data

- Defect Reports

- Execution Reports

- Traceability Matrix

### After Testing

- Test Summary Report

- Defect Summary Report

- Release Notes

- Test Closure Report

## 10. Entry & Exit Criteria

### Entry Criteria

- Requirements approved.

- Test Plan approved.

- Test Cases approved.

- Test Environment available.

- Smoke Test completed.

- QA resources assigned.

### Exit Criteria

- All planned test cases executed.

- Critical defects closed.

- No unresolved high-priority defects.

- Test Summary Report completed.

- UAT completed.

## 11. Test Execution

### Entry Criteria

- Approved Test Cases available.

- Stable build deployed.

- Test environment ready.

### Exit Criteria

- Test execution completed.

- Defects logged and tracked.

- Execution reports prepared.

- Regression testing completed.

## 12. Test Closure

### Entry Criteria

- Testing completed.

- Defect verification completed.

- Reports available.

### Exit Criteria

- Test Summary Report approved.

- Closure report completed.

- Project sign-off received.

## 13. Tools

| Purpose | Tool |
| --- | --- |
| Test Case Management | Microsoft Excel |
| Test Execution Tracking | Microsoft Excel |
| Defect Tracking | Jira |
| Reporting | Excel, Jira |
| Configuration Management | GitHub |

## 14. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Payment failures due to network issues | Test under multiple network conditions |
| Browser compatibility issues | Perform cross-browser testing |
| Environment instability | Maintain backup environments |
| Resource unavailability | Cross-train QA team members |
| Requirement changes | Update RTM and test cases promptly |

## 15. Approvals

| Role | Approver | Status |
| --- | --- | --- |
| Project Manager | TBD | Pending |
| QA Lead | TBD | Pending |
| Stakeholder | TBD | Pending |

Version: 1.0
Project: OpenCart Frontend
Author: Pandala Likhith