OrangeHRM – PIM Module Test Plan

1. Objective

The objective of this Test Plan is to define the scope, testing approach, schedule, resources, deliverables, and quality criteria for validating the OrangeHRM Personal Information Management (PIM) module.

The testing effort aims to:

- Verify that all employee information management functions work correctly.

- Ensure data integrity and usability across all PIM submodules.

- Identify defects before production deployment.

- Validate functionality across supported browsers.

- Ensure application stability through regression testing.

2. Scope

This test plan covers testing activities for the OrangeHRM PIM (My Info) module.

The following testing types will be performed:

- Functional Testing

- Regression Testing

- Smoke Testing

- Sanity Testing

- Cross-Browser Testing

- Negative Testing

- Exploratory Testing

The testing will be conducted on supported browsers and environments.

3. Inclusions

The following modules and functionalities are included in testing:

My Info Module

- Employee Profile Management

- Photograph Upload and Update

- Contact Details

- Emergency Contacts

- Dependents Management

- Immigration Details

- Job Information

- Salary Information

- Reporting Structure (Report To)

- Qualifications

- Membership Information

Additional Testing Coverage

- New Feature Validation

- Fixed Defect Validation

- End-to-End Employee Information Workflows

- Browser Compatibility Validation

4. Exclusions

The following are outside the scope of this test plan:

- Modules other than PIM

- Performance Testing (covered separately)

- Localization Testing

- Internationalization Testing

- Features not included in the approved requirements

- Third-party integrations not related to PIM

5. Test Environments

Operating Systems

- Windows 11

- MacOS

- Android

- iOS

Browsers

- Google Chrome

- Mozilla Firefox

- Microsoft Edge

- Internet Explorer

- Safari

Environment Details

| Environment | URL |
| --- | --- |
| QA | qa.orangehrm.com |
| Pre-Production | preprod.orangehrm.com |
| UAT | uat.orangehrm.com |
| Production | app.orangehrm.com |

Hardware & Software Requirements

- Stable Internet Connection

- Windows/Mac Workstations

- Mobile Devices for Compatibility Testing

- Required Browser Versions Installed

6. Defect Reporting Procedure

Defect Identification

A defect will be reported when:

- Actual results differ from expected results.

- Functional requirements are not met.

- Data is incorrectly stored or displayed.

- Browser compatibility issues occur.

- User workflow is impacted.

Defect Lifecycle

- Tester identifies defect.

- Defect is logged in Microsoft Excel.

- Severity and priority are assigned.

- Development team investigates.

- Fix is implemented.

- QA retests the defect.

- Defect status is updated.

- Regression testing is performed.

Defect Management Contacts

| Area | Contact |
| --- | --- |
| Frontend | Devesh |
| Backend | Sonal |
| DevOps | Prajeeth |

Defect Tracking Tool

- Microsoft Excel

7. Test Strategy

Test Design Techniques

- Equivalence Partitioning

- Boundary Value Analysis

- Decision Table Testing

- State Transition Testing

- Use Case Testing

- Error Guessing

- Exploratory Testing

Testing Types

- Smoke Testing

- Sanity Testing

- Functional Testing

- Regression Testing

- Retesting

- Cross-Browser Testing

- Exploratory Testing

Execution Process

- Requirement Review

- Test Scenario Creation

- Test Case Creation

- Smoke Testing

- Functional Testing

- Defect Reporting

- Retesting

- Regression Testing

- Test Summary Reporting

Best Practices

- Shift Left Testing

- Context Driven Testing

- Exploratory Testing

- End-to-End Workflow Testing

8. Test Deliverables

Before Testing

- Test Plan

- Requirement Specification

- Test Scenarios

- Test Cases

During Testing

- Defect Reports

- Execution Reports

- Daily Status Reports

After Testing

- Test Summary Report

- Defect Summary Report

- Test Closure Report

9. Entry & Exit Criteria

Entry Criteria

- Requirement Specification Document Approved

- Test Plan Approved

- Test Cases Prepared

- Unit Testing Completed Successfully

- Test Environment Available

Exit Criteria

- All Planned Test Cases Executed

- No Open Critical Defects

- No Open High Priority Defects

- Defect Retesting Completed

- Test Summary Report Completed

10. Test Execution

Entry Criteria

- Signed-off Test Cases Available

- Stable Build Available

- Test Environment Ready

Exit Criteria

- Test Execution Completed

- Defects Logged and Tracked

- Retesting Completed

- Regression Testing Completed

- Execution Reports Prepared

11. Test Closure

Entry Criteria

- Test Case Execution Completed

- Defect Reports Available

- Test Reports Prepared

Exit Criteria

- Test Summary Report Approved

- Closure Activities Completed

- Stakeholder Sign-off Received

12. Tools

| Purpose | Tool |
| --- | --- |
| Defect Tracking | Microsoft Excel |
| Test Management | Microsoft Excel |
| Test Documentation | Microsoft Word |
| Test Case Management | Microsoft Excel |
| Screenshot Capture | Windows Screenshot |

13. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Resource on leave | Maintain backup resources |
| Hardware failure during testing | Maintain backup hardware and IT support |
| Build instability | Wait for stable build and continue parallel activities |
| Limited testing time | Increase resources and prioritize testing |
| Browser compatibility issues | Execute cross-browser testing early |

14. Approvals

| Role | Approver | Status |
| --- | --- | --- |
| Project Manager | TBD | Pending |
| QA Lead | TBD | Pending |
| Stakeholder | TBD | Pending |

Version: 1.0

Project: OrangeHRM – PIM Module

Author: Pandala Likhith